File ID: CTRE0013a

________________________________________________________________

IMPLEMENTATION OF LOCAL COMPETITION

CRTC INTERCONNECTION STEERING COMMITTEE

REPORT to the CRTC

by

Customer Transfer Sub-Working Group

RETURN OF LEASED LOOPS

Consensus Report

________________________________________________________________

TITLE:	Return of Leased Loops

________________________________________________________________

________________________________________________________________

DATE:	September 2, 1997

________________________________________________________________

IMPLEMENTATION OF LOCAL COMPETITION

Consensus Report to CRTC

Task ID:		CTTF013a

File ID:		CTRE013a

Task Title:		Return of Leased Loops

Task Description:

Should ILECs and/or CLECs be required to release the existing loop of a customer who transfers to another service provider or unused existing loops where they are required to provide service to a customer?

Process:

The issue of the return of leased loops was discussed by the group (including Commission staff) at the June 26/27 meeting in Ottawa.  Subsequent to the meeting Call-Net tabled a discussion paper outlining the ramifications associated with the different leased loop return policies and making recommendations.  The group reviewed Call-Net's discussion paper and recommendations on two separate occasions.

Status:

Given Telecom Decision CRTC 97-8, consensus was reached on the following recommendation pertaining to ILEC-owned loops.  Further work is required to complete other aspects of this task.

Conclusions/Recommendations:

Where a LEC acquires a specific end-customer, and where the existing loop can be identified, and where it is  an ILEC loop, it must be made available to the acquiring LEC, whether employed by the ILEC or a leasee.  Where the entire service is provided by the ILEC, the identification of the existing loop associated with the current WTN should not be problematic.  Further work is required to determine how to identify the existing loop where the entire service is not provided by the ILEC.

Attachments:

Task Identification Form (TIF)

IMPLEMENTATION OF REGULATORY FRAMEWORK

TASK IDENTIFICATION FORM

DATE ORIGINATED:  	June 10,1997

SUB-GROUP: 	Customer Transfer

TASK#: 	CTTF013a

TASK TITLE:	Return of Leased Loops

TASK DESCRIPTION:	Should ILECs and/or CLECs be required to release the existing loop of a customer who transfers to another service provider or unused existing loops where they are required to provide service to a customer?

PRIORITY:               	High 		DUE DATE:	  September 2, 1997

WORK PLAN AND TIME-FRAMES:

June 26/27	Ted Woodhead and Campbell Laidlaw to review Decision 97-8 as it pertains to leased loops.

June 27	Based on the above, the CT-SWG chose to call for the submission of discussion documents.

July 21	Discussion documents to be distributed for review at the July 24/25 face-to-face meeting in Vancouver.

July 22	Call-Net tables discussion document and it is reviewed by the CT-SWG and the July 24/25 face-to-face meeting in Vancouver.

August 19	CT-SWG reviews Call-Net's discussion document for the second time at the August 18/19 face-to-face meeting in Calgary and a consensus statement pertaining to ILEC loops is proposed by Call-Net.

August 25	Report finalized.

CURRENT STATUS:	Underway

TASK ORIGINATOR:

Scott Roberts				 Tel:  (416) 498-3040

Call-Net Enterprises Inc.				 Fax: (416) 496-2175

Suite 400, Sprint Canada Centre		            email: roberts@passport.ca

2550 Victoria Park Avenue

North York, Ontario

M2J 5E6

TASK TEAM:

Primes:	CT-SWG

ACTIVITY DIARY:

| Serial | Date | Activity |
| --- | --- | --- |
| 1 | June 26/27 | Ted Woodhead and Campbell Laidlaw to review Decision 97-8 as it pertains to leased loops. |
| 2 | June 27 | Based on the above, the CT-SWG chose to call for the submission of discussion documents. |
| 3 | July 22 | Call-Net tables paper. |
| 4 | July 22 | Call-Net paper reviewed. |
| 5 | August 19 | Consensus position on ILEC loops proposed. |